## Slide 1: Practice Tips to Streamline Your Arbitration
Florida Construction Law Committee - August 2018
Deborah Bovarnick Mastin Esquire

## Slide 2: Frame
Arbitration offers counsel control and flexibilty
Counsel can move beyond litigation comfort zone – avoid “arbigation”
Collaboration by counsel is valuable and valued

## Slide 3: Begin communicating with opposing counsel
Selecting the Rules
  AAA (new options), JAMS, CPR, other?
  Ad-hoc
Selecting the Arbitrators
Can counsel all agree?

## Slide 4: The Preliminary Conferences
Agendas in advance
Meet and confer with opposing counsel
Expected issues – i.e., applicable law and rules, counterclaims, schedule for hearing, location of hearing, consolidation or joinder, limitations on discovery and e-discovery, dispositive motions, form of award
Will your client attend?

## Slide 5: Early Preliminary Steps to Focus the Case
Fact pleading
Damages calculations!!!

## Slide 6: Pre-hearing matters
Discovery disputes
  Focus discovery requests
  Counsel to meet and confer before seeking decision from Arbitrators
Consider mediation, then consider it again
Dispositive motions

## Slide 7: Opposing Experts in Same Discipline - options
Experts to meet-and-confer after initial reports exchanged
Joint Expert Report
Will counsel agree to concurrent expert testimony?

## Slide 8: Prehearing discussions to clarify structure of Evidentiary Hearing
Are there any diverse cultural expectations to be addressed?
  i.e., civil v. common law experience
Witness statements or depositions?
  All witnesses or some? Witness panels?
Bifurcation?
Joint exhibits

## Slide 9: A few bifurcation options
Bifurcation by parties
  Sub v Prime/Prime v Owner
  Partial Final Award?
Bifurcation by issues
  Liability/damages
  Delay/defective work
  Case in chief/attorneys fees

## Slide 10: Pre-hearing discussion regarding Multiple Claims
Options to present testimony and evidence on multiple claims, i.e.,
  Grouping defect claims or impact claims by trade
  Presenting both positions on each group of claims in series
  Prioritizing high-value claims

## Slide 11: Pre-hearing submissions
Timelines – joint or separate
Stipulations of fact or law
Fact witness statements
Expert witness reports
Spreadsheets of multiple claims

## Slide 12: The Hearing – more options
Sequence of Witnesses
  All fact witnesses of both CL and R before any expert witnesses?
  Issue by issue?
Hot Tubbing
  Fact and/or Expert Witnesses

## Slide 13: Nitty Gritty at the Hearing
Test e-communications ahead of hearing
Exhibits to be legible and retrievable by Arbitrators
  Pay attention to labels on electronic files
  Label electronic media (flash drives etc…)
  Try not to deliver to the Arbitrators several flash drives that look the same

## Slide 14: Money, money, money
Entitlement is only the first step
All-or-nothing is a high risk gamble
  Consider options based on evidence for the Panel to evaluate

## Slide 15: Post Hearing Submissions
Spreadsheet for multiple claims
Brief issues you want Arbitrators to expressly address
  Hyperlink to exhibits or attach

## Slide 16: Resources for a deeper dive
College of Commercial Arbitrators www.ccaarbitration.org
  The CCA Guide to Best Practices in Commercial Arbitration 4th Ed. 2017
  The CCA Protocols for Expeditious, Cost-Effective Commercial Arbitration 2010
American Bar Association, Construction ADR, 2014, www.americanbar.org
American Arbitration Association, www.adr.org
JAMS www.jamsadr.com
CPR www.cpradr.org

## Slide 17: Questions or Comments?

## Slide 18: Let’s continue the conversation…
Deborah Bovarnick Mastin
  DeborahMastin@gmail.com